LUXECRAFT CONSULTING

Active Client

Engagement Status

Last updated: April 27, 2026

Internal Reference  ·  Master Summary

LuxeCraftConsulting.com

ACTIVE ENGAGEMENT

Grande Construction Group

Status: On Week 5/6 — Plans, Pipeline & Selections complete, full team kickoff upcoming May 7

ENGAGEMENT DETAILS

| Engagement start | March 19, 2026 |
| --- | --- |
| Owner | Laura Grande |
| Success Champion | Jenny Manwiller |
| Core team | Laura Grande, Jenny Manwiller, Stefanie Rico (added Week 2-3) |
| Extended team | Greg Kilpatrick, Mario, Ron, Fabio |

Completed milestones

- Week 0 (Mar 19): Discovery & Onboarding — framing the 12-week journey with Laura and Jenny

- Week 1 (Mar 23-27): Workflow Setup — foundational workflow configuration

- Week 2 (Mar 30-Apr 3): Workflow Setup continued — Stef joined the team

- Week 3: Hands-on JobTread Training — adding a buyer, creating a job, admin walkthroughs

- Week 4 (Apr 14-16): Plans, Pipeline & Selections Walkthrough — covered Plans vs. Documents vs. Files. Recap sent Apr 16.

Recent activity

- Apr 15: Jenny created job GM88 (10 Cisella Drive — Ben & Kimmy O'Brien) in JobTread

- Apr 16: Stefanie sent over color selection sheets for review during the call

- Apr 23: Jenny requested a Tuesday Apr 28 9:30am check-in while Laura is away. Calendar invite moved.

- Outstanding: Invoice will be sent to Jenny who will print it for the team

Upcoming

- Apr 28 9:30am: Working session with Jenny (Laura away)

- May 7: Full Team Office Kickoff — first session with the broader team (Greg, Mario, Ron, Fabio)

- Weeks 6-12 still to be scheduled per the new framework

ACTIVE ENGAGEMENT

True Living LLC

Status: On Week 5/6 — Budget templates finalized, full team active

ENGAGEMENT DETAILS

| Engagement start | March 17, 2026 |
| --- | --- |
| Owner | Josh McConnell |
| Success Champion | Janet Caudle |
| Core team | Josh McConnell, Janet Caudle |
| Extended team | Matt Dean, Mike, Jeff (PMs) |

Completed milestones

- Week 0 (Mar 17): Discovery Review — walked through System Diagnostic findings and gap analysis

- Week 1: Workflow Setup — Change Orders surfaced (Janet sent over examples from TL 1)

- Week 2: Document Templates & Dashboard Intro — change orders, document templates, early dashboard conversation

- Week 3: Budget Formulas & Success Champion Launch — Josh agreed to build the cost sheet identifying assemblies

- Week 4: Full Team Onboarding — Schedule Deep Dive — first full-team session, met Matt, Mike, Jeff

- Week 5 (Apr 21): Budget Template Finalization — Matt and Mike joined at the start. Decisions landed and action items grouped by person.

Recent activity

- Apr 21: Weekly meeting (1hr 22min on Zoom). Matt joined live. Mike joined for opening.

- Apr 22: Session recap sent to Josh, Janet, Matt, Mike, Jeff with decisions and action items.

Upcoming

- Week 6 weekly continues the schedule deep dive, dashboard refinement

- Weeks 7-12 still to be sequenced per the new framework

ACTIVE ENGAGEMENT

RBA Projects

Status: On Week 3/4 — Time clock launched April 22, full 20+ person team active

ENGAGEMENT DETAILS

| Engagement start | April 1, 2026 |
| --- | --- |
| Owner | Rob Boudreau / Paul |
| Success Champion | Shelley Dempsey |
| Core team | Shelley Dempsey, Paul Hebelka, Paul Scarfield, Ryan |
| Extended team | 20+ across North and South divisions: Mike, Jim, Todd, Alex, Adrian, Andrew, Brittany, Chris, Craig, Doug, Janith, Joe, Kent, Matthew, Roman, Vlad, Will |
| Bookkeeping partner | Nick Morneau (RenoBooks) |

Completed milestones

- Week 0: Discovery Review with Shelley — walked through JobTread System Diagnostic findings

- Week 1: Training Plan & System Strategy Alignment — Shelley & Megan working call. Nick (RenoBooks) & Megan covered training plan and architecture.

- Week 2: Implementation Sequence Lock-In — RBA Weekly with Ryan, Shelley, Rob

- Week 3 (Apr 22): Official Team Kickoff & Time Clock Launch — full 20+ person team session

Recent activity

- Apr 23: RenoBooks NDA review (RBA-South). Megan reviewed, Nick confirmed LuxeCraft work exempt. Signed Apr 23.

- Apr 23: Rate review with Shelley & Nick — Senior Site Super rates, duplicates in cost catalog, Field Labour positions miscategorized. Shelley to update.

- Apr 23: Alex missed the Apr 22 session, will catch up on the recording.

- Apr 24: Shelley sent timeclock check-in to full team. Todd (North Team) responded with adoption notes.

- Apr 24: Shelley flagged nervousness about Mike and Jim's first Ribble client meeting. Megan reassured her, suggested sending playbook excerpts to Mike and Jim ahead of the meeting.

Upcoming

- Mike & Jim's first Ribble client budget meeting (Monday following Apr 24)

- Continued time clock adoption monitoring across both North and South teams

- Cost catalog cleanup (rates, duplicates, position categorizations) by Shelley

- Weeks 4-12 still to be sequenced per the new framework

ACTIVE ENGAGEMENT

Haven Valley LLC

Status: On Week 3/4 — Full team kickoff complete April 14, daily logs launched

ENGAGEMENT DETAILS

| Engagement start | March 31, 2026 (Phase 0 complete) |
| --- | --- |
| Owner | Jeff Scott |
| Success Champion | Barrett Lail |
| Core team | Jeff Scott, Barrett Lail, Makayla Sexton |
| Extended team | Brian Stehle, Will Spiers, Ryan Stehle, Heather |
| Notes | Fresh start in JobTread. MHK is the first live job. No BuilderTrend migration. |

Completed milestones

- Week 0 (Mar 31): Kickoff & Discovery Report — delivered with Jeff, Barrett, Makayla

- Week 1: Workflow Setup — Kanban Pipeline Build — Jeff's Kanban pipeline refinement kicked off via email

- Week 2: Check-In — Budget & Vendor Prep — Barrett to review MHK budget, Makayla to deliver vendors

- Week 3: Full Team Kickoff — Daily Logs Launch — first session with the full team present (Brian, Heather, Ryan, Will)

Recent activity

- Daily logs adoption underway across the team

- MHK as the first live job in production

Upcoming

- Weeks 4-12 still to be sequenced per the new framework

- Continued adoption monitoring and Champion development with Barrett

CROSS-CLIENT

Patterns & Notes

Common Themes

- All four clients are using a non-standard pre-framework structure (built before the new dependency-driven sequence and branded titles were finalized)

- Successful Champion identification across all four (Jenny, Janet, Shelley, Barrett)

- Three of four (Grande, True Living, RBA) are post-rollout-kickoff with their full teams

- Haven Valley is the cleanest fresh start — no migration complications

Recommended Next Steps for Framework Migration

For each active client, consider re-mapping their remaining weeks to the new framework's branded titles and dependency-driven sequence. The pre-built CSVs in the Pre-Generated_CSVs folder can serve as the template for week 4 onward.

Going forward, every new engagement will use the new framework from Phase 0 forward. The four current clients are grandfathered into the previous structure but can transition any week if it makes sense.